CSPCWG 1-6A rev.1

# CSPCWG Work Plan Progress and draft future plans

# (Derived from CSPCWG Report to CHRIS 16 – Annex  B)

- Tasks and Work Items are pursued in accordance with IHO Work Programme 2003-2007, Programme 3 (Techniques and Standards Support), Element 3.1 Nautical Cartography. In particular, the objectives: 3.1.1.1 the refinement and expansion of specifications and standards; 3.1.2 the development of standards for cartography and geographic information; 3.1.3 the development of the international [paper] chart series, including development of new symbology (3.1.3.1) and the extension of the INT chart scheme (3.1.3.3); task 3.1.1 the revision, development and maintenance of publications, including M-4 (Chart Specifications of the IHO) and M-11.

- This WG Plan carries forward the work of the IHO’s former Chart Standardization Committee (CSC), which closed in 2002.

- The focus is on maintaining and enhancing the cartographic standards in paper charts to suit the needs of the modern mariner in support of safe navigation, whilst drawing together, wherever possible, common issues of paper/digital charting.

- As a Plan it will and should evolve; accordingly, contributions from WG members and others are welcomed at any time.    This version is an evolution from that produced by CHRIS 15, and shows progress since that plan, and included draft plans (next milestones and dates) for continuing the work.

## CSPCWG Tasks

| A | Revise, develop and maintain Publication M-4 “Chart Specs and Regulations for INT Charts”, including creation of digital Version (IHO T3.1.1 refers) – Revised digital version being developed by UKHO. |
| --- | --- |
| B | Revise, develop and maintain Publication M-11 “Catalogue of INT Charts” (IHO T3.1.1 refers) - New format and content for M-11 agreed with IHB. Guidance revised by CSPCWG and passed to IHB for inclusion in M-11 |
| C | Review requirement for standardization of International Notices to Mariners (IHO O3.1.3.2 refers) - Completed. Follow-on work item under consideration. |
| D | Development of new symbology (IHO O3.1.3.1 refers) – see table. |

| Task | Work item | Priority * | Next Milestone | Start Date | End Date | Status ** | Contact Person(s) | Affected Pubs/Standard | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| A.1 | Revise M-4 Part C | M |  |  |  | C |  | M-4 / C | Issued by IHB CL 38/03 |
| A.2 | Revise M-4 Part B Section 100 | M | Assess responses to CL 18/2004 | 2003 | 2004 | O | Sec CSPCWG | M-4 / B / 100 | CL 18/2004, responses required by ? /10/04 |
| A.3 | Revise M-4 Part B Section 200 | M | Assess responses to CL 17/2004 | 2004 | 2005 | P | Sec CSPCWG | M-4 / B / 200 | CL 17/2004, responses required by 15/10/04 |
| A.4 | Revise M-4 Part B Section 400 | M |  | 2005 | 2006 |  | Sec CSPCWG | M-4 / B / 400 | After A.1-A.3 (in sub-sections) |
| A.5 | Revise M-4 Part B Section 300 | L |  |  |  |  | Sec CSPCWG | M-4 / B / 300 | After A.1-A.3 (in sub-sections) |
| A.6 | Revise M-4 Part B Section 500 | L |  |  |  | P | Sec CSPCWG | M-4 / B / 500 | After A.1-A.3 |
| A.7 | Revise M-4 Part B Section 600 | none |  |  |  |  | Sec CSPCWG | M-4 / B / 600 | Lattice charts obsolescent |
| B.1 | Review S-48 and amalgamate within M-11 | L |  | 2004 | 2004 | C | Sec CSPCWG | M-11 (& S-48) | IHB to incorporate in M-11 and add to IHO web-site |
| C.1 | Review requirement for the standardization of International Notices to Mariners | M | CHRIS 16 approval of action |  |  |  | Chair CSPCWG |  | See Agenda 7.7.5 |
| D.1 | Review and develop depiction of ESSAs (including PSSAs & ATBAs) | H | Approval by M/S | 2003 | 2004 | O | Sec CSPCWG | M-4 /B-437, INT 1 | IHO CL 46/2004. |
| D.2 | Develop new symbology: ASLs | H | Approval by M/S | 2003 | 2004 | O | Sec CSPCWG | M-4 /B-432, 434-436, INT 1 | IHO CL 46/2004 |
| D.3 | Vessel Traffic Services guidance | M |  |  |  |  | Sec CSPCWG | M-4 /B-435 & 488 | Requirement not identified, include review under A.4 |
| D.4.1 | Review and develop depiction of offshore wind farms (and other offshore renewables) | M | Approval by M/S | 2004 | 2005 | O | Sec CSPCWG | M-4, INT 1 | CSPCWG draft symbols and specs forwarded to IHB |
| D4.2 | Review symbology for Restricted Areas (inc Activities Inadvisable) | M | Approval by M/S | 2004 | 2004 | O | Sec CSPCWG | M-4, INT 1 | IHO CL 49/2004 for Entry Prohib symbol. Other proposals not to be progressed at present. |
| D.5 | Review requirement for Fairway symbology | M | Revised proposal | 2004 | 2005 | P | Vice Chairman CSPCWG | M-4, INT 1 | Requirement under review by FI/SE HOs |
| D.6 | Review Wreck depth definitions | L |  |  |  | P | Sec CSPCWG | M-4, INT 1 | Not started |

# Endnotes

* H = High, M = Medium, L = Low

** P = Planned, O = Ongoing, C = Completed